# Zaki Response (سيستم 7 · System 7) — Engineering Handover

Date: 27 October 2026 · Code state: main @ b8a4a1e (merge of PR #1) · Language: English, with Arabic product terms in parentheses. Audience: the engineer who takes this over. Assume you have never seen the repo, and that the previous sessions (human or AI) are not available to ask.

How to read this document. Section 0 is one page: read it first. Section 4 is the work plan. Everything else is reference. Every claim names a file. Anything not checked against the code is marked UNVERIFIED. Risks are marked RISK and their corrections FIX (the owner's colour convention: risk in red, fix in orange, never remove a feature, teach around it).

____________________________________________________________

## 0. Read this first (one page)

What it is. A multi-tenant (one Workspace per customer store) sales-and-replies platform for cash-on-delivery commerce in Syria/Jordan. Customers write on Facebook Messenger, Instagram, WhatsApp, Telegram or TikTok. An AI agent (الوكيل الذكي) answers using a persona (الشخصية), a knowledge base (المعرفة) and the product catalogue, can build an order draft, and staff can take over. Next.js 14 App Router, RTL Arabic, Prisma + PostgreSQL (pgvector), zod, Vitest.

What was just done. The whole navigation and flow was restructured for "smoothness": 26 tabs became 21, duplicate pages merged, every dead-end button fixed, Arabic labels everywhere, an in-site guide and a guided tour added. All of it is merged to main (PR #1 on the fork). 99 test files / 1,533 tests, typecheck, lint, secret scan and build all pass, and GitHub CI is green. Details: section 3.

What was NOT done. Nothing that was asked is half-built, but a full review (code structure, logic, calculations, permissions, security) was run after the restructure and found real defects that are not fixed. Section 4 is the plan. This document is the review's deliverable; no defect has been fixed yet.

Two critical security defects. (a) Cross-tenant account takeover: anyone can self-register, invite any existing user's email into their own workspace, and then set that user's global password (S-01). (b) Server AI key leaks: a workspace can point the hermes provider at an attacker URL and the platform-wide HERMES_API_KEY is sent there (S-02). Do not put real customers on a public deployment until S-01, S-02, S-03 and S-11 are fixed.

Two critical money/behaviour defects. The yes/no parser misreads everyday Arabic: «يلا أكد الطلب» cancels the cart and «أي لون عندكم؟» places an order (L-01; I reproduced this). Quantity words are matched as substrings, so «بدي عشرين» means 10 and «الاثنين» (Monday) means 2 (L-02), and a chat can rewrite a placed order's quantity with no rules and no confirmation (L-03).

The project's own rule files are partly stale. AGENTS.md, docs/INTEGRATIONS.md, docs/OMS-DOOR-V1.md and contracts/README.md describe the OMS module, the agent door and signed OMS events as live. They were deleted on 2026-10-18 (commit 3c3c4aa, "AI-only response system"). Trust the code, not those files, for anything OMS/agent-door. Fixing the docs is task D-01.

The handoff queue is always empty. The same commit made the AI never create a human handoff (HumanHandoff), and no production code calls createHandoff (only tests do). The page /handoffs ("تحتاج موظف") and the dashboard KPI "يحتاج موظف" therefore show nothing. This is a product decision for the owner (section 4.5, OD-1).

The running site on localhost:3250 is an old build (from C:\Users\LOQ\Documents\AIresponse-work\AIresponse, 6 commits behind). It does not contain the restructure. Rebuild from this tree to see it.

Account situation. The restructure lives on iahmed30004000-wq/AIresponse (private). The canonical repo MKory18/AIresponse (public) does not have it yet. Section 1.

Working rules that cannot be broken: branch + pull request, never push to main; a test that fails before and passes after every fix; all five gates green; CI is the judge. Section 10.

____________________________________________________________

## 1. Accounts, repositories, links

| What | Where | Notes |
| --- | --- | --- |
| Fork with the restructure (private) | https://github.com/iahmed30004000-wq/AIresponse | origin in the Desktop clone. PR #1 merged here: https://github.com/iahmed30004000-wq/AIresponse/pull/1 (merge commit b8a4a1e). CI green on it. |
| Canonical repo (public) | https://github.com/MKory18/AIresponse | Remote mkory18. main is at 2052c26 (docs-only PR #32). Lacks PR #1. |
| OMS / CRM (a different system) | https://github.com/MKory18/Zaki-ai-CRM | The only source of truth for the OMS. Two copies exist (MKory18/zaki-ai-OSM-1, iahmed30004000-wq/zaki-ai-OSM); treat them as read-only backups. |
| Local working copy | C:\Users\LOQ\Desktop\AIresponse | Clean, main tracks origin/main. |
| Older local copy that feeds the running Docker stack | C:\Users\LOQ\Documents\AIresponse-work\AIresponse | Project name airesponse, ports 3250 (app), 5433 (postgres). 6 commits behind. |

Open pull request on the canonical repo: MKory18/AIresponse#25 "feat(ai): OPENAI_BASE_URL — external OpenAI-compatible gateway" (branch feat/custom-openai-base-url, last updated 2026-10-19). It touches settings/ai/page.tsx, ai/status/route.ts, ai/providers/test/route.ts, ai/router.ts, ai/provider.ts, core/env.ts and knowledge/embeddings.ts. The restructure rewrote settings/ai/page.tsx and added settings/ai/ai-status-card.tsx, and S-02/S-08 below also change router.ts and the providers test route, so expect conflicts. Merge status is UNKNOWN. Decide first whether #25 still wanted; if yes, rebase it onto the new main after S-02.

Moving the work to the next account (the owner plans to hand over). From the Desktop clone:

git remote add newowner https://github.com/<NEW-ACCOUNT>/AIresponse.git   # after creating the empty repo
git push newowner main

Create the repo as Private. Never push secrets: .env, .env.local, docker-compose.override.yml are git-ignored and exist only on the owner's machine. Re-create them from .env.example (section 9). After the move, update the repo table in AGENTS.md (task D-01) and re-check that CI runs (.github/workflows/ci.yml, two jobs).

Commit attribution used so far: commits end with Co-Authored-By: Claude Opus 5.5 <noreply@anthropic.com>; PR bodies end with 🤖 Generated with [Claude Code](https://claude.com/claude-code). Keep or drop this by your own policy.

____________________________________________________________

## 2. The owner's rules (digest of AGENTS.md, with stale parts flagged)

AGENTS.md is the single rules file (Claude Code reads it through CLAUDE.md → @AGENTS.md; opencode/GLM reads it directly). Read it in full. Digest:

Owner rules (mandatory).

Reply to the owner in Jordanian Arabic, direct result, no internal steps. The owner is not a programmer.

Anything risky or automated: red note with the risk, orange fix underneath. UI components RiskNote / FixNote / RiskWithFix in src/components/integrations/ui.tsx; in docs ⚠️ red and 🔧 orange. Never delete a feature; teach around it.

Do not rebuild what already works. Search the code before adding anything.

No customer data (name, phone, address) to any external model. Ad tokens never reach any model. No financial approvals from Telegram.

B2B messages: no prices, never the word "package". Dashboards and reports: no taxes, and every KPI states its calculation rule (the KPI catalogue is in section 7).

Owner deliverables are written as .docx + PDF (he reads on the phone).

Every change: a test that fails before and passes after; never break existing behaviour.

Workflow. Plan (Claude Opus in chat) → build (GLM via opencode, on a new branch) → PR → CI (typecheck, lint, test, secrets, build, and a real-Postgres migration job) → review by Claude Code on the same branch → merge after green CI and a last human look. One agent per branch; before any work git fetch origin && git merge origin/main; a PR with conflicts never triggers CI; "green on my machine" is not enough, CI decides.

Invariants that must not break (each is guarded by a test): nav entries and search keywords and page guides for every dashboard page; old routes keep working; theme colours only from CSS variables (no hex in components or tailwind.config.ts); every secret field uses PasswordInput (no raw type="password"); every empty list points to the next step (EmptyNext); the visible UI never says "Hermes"; CUSTOMER_INBOUND media must pass excludeCustomerInbound(); idempotency keys include the workspace; SENT/DELIVERED/READ are final for an idempotency key; Prisma schema changes are additive migrations only.

Stale or false statements in AGENTS.md today (verified against the code):

| AGENTS.md says | Reality on main |
| --- | --- |
| src/modules/oms/ (webhook, manual link, handoff…) is live | Deleted in 3c3c4aa (2026-10-18). No OMS code exists. |
| src/modules/agent-door/, /api/agent/tools, /api/agent/call | Deleted. No agent door. |
| /api/webhooks/oms/[key], /api/integrations/*, pages settings/integrations, settings/agents | Deleted. src/app/(dashboard)/settings/ now has only account, ai, team. |
| contracts/oms-app-events.v1/ and tests/contracts-*.test.ts | Deleted. contracts/ holds only a stale README.md. |
| isHermesSelected, isHermesPersonaMode, hermes-diagnostics.ts | Do not exist. The Hermes provider was removed then re-added in 737e9f8 and lives in src/modules/ai/provider.ts, router.ts, core/env.ts. |
| "Pending: PR #1 (P12 + Hermes)" | Obsolete. |
| README: "210 tests", "Facebook only" | 1,533 tests; five channels exist (Facebook, Instagram, WhatsApp, Telegram, TikTok-stub). |
| Handoffs: "AI hands over to staff" | The AI never creates handoffs since 3c3c4aa. |

What survives of the ecosystem work (P12): the signed outbound system in src/modules/integrations/* (still run by the worker every cycle), /api/v1/* routes, Prisma tables IntegrationConnection/Token/Delivery, OmsConnection, AgentDraft, AgentCallLog (kept because migrations are additive-only). There is no UI or API to create an integration token or connection, so all of it is dormant (section 8).

____________________________________________________________

## 3. What was done in this session (PR #1) — and what changed for users

Goal given by the owner: "smoothness above all; no complexity; each step leads to the next; clear in-site explanations; merge or delete duplicate and useless fields, buttons and pages; create what is missing." Five commits (4ad1721, 3e60d29, 8cf937d, 67fe97b, ad93bc6), 54 files, +2,139 / −1,433.

### 3.1 Navigation: 26 tabs → 21, no broken link

Source of truth: src/lib/nav-model.ts (NAV_GROUPS, 7 groups). Old paths still work through NAV_REDIRECTS (small pages that call redirectToMerged in src/lib/nav-redirect.ts). Do not delete the redirect pages.

| Group (المجموعة) | Tabs (path · required permission) |
| --- | --- |
| الرئيسية Home | /dashboard · analytics.read |
| المحادثات Chats | /conversations · conversations.read · /handoffs · handoffs.read · /customers · customers.read · /intelligence · conversations.read |
| المبيعات Sales | /orders · orders.read · /products · products.read · /catalogs · catalogs.read · /campaigns · campaigns.read |
| الوكيل الذكي AI | /personas · /knowledge · /media · /feedback · /ai/playground (التجربة) · /settings/ai (التشغيل) |
| الأتمتة Automation | /automation · /follow-ups |
| التقارير Reports | /analytics (tabs inside, ?tab=) |
| الإعدادات Settings | /channels · /settings/team (users.manage) · /settings/account (no permission) |

| Old path | Now |
| --- | --- |
| /order-warehouse | → /orders |
| /ai/studio | → /settings/ai |
| /workflows | → /automation (one merged list of quick rules and step workflows) |
| /analytics/ai, /analytics/products | → /analytics?tab=ai / ?tab=products |
| /settings | → /settings/account |

### 3.2 Guidance (the "explanation inside the site")

Setup checklist "ابدأ من هون" (src/modules/setup/progress.ts, GET /api/setup/progress, components/setup-checklist.tsx): 6 steps in order — channel → products → persona → knowledge (new step, optional: an active FAQ or a READY document) → playground → go-live (/settings/ai).

Page guides (src/lib/page-guides.ts): every page has "what is this page" + "next step" pointing to another nav page, forming one chain (/channels → products → personas → knowledge → playground → /settings/ai → conversations → handoffs → customers → orders → analytics). First visit opens the panel automatically.

Guided tour (src/lib/guided-tour.ts = step data, src/components/guided-tour.ts = runner): 10 steps on elements tagged data-tour; runs once on first /dashboard visit (localStorage key zr-tour-seen) and from a compass button in the top bar. Library: driver.js 1.9.0, MIT, pinned exactly (chosen because the version is more than two weeks old). Styles in globals.css under .zr-tour, built from theme tokens.

### 3.3 Merged / rebuilt pages

AI settings (settings/ai/page.tsx + new ai-status-card.tsx): a status headline at the top (stopped / missing provider / auto-reply off / agent replying on its own), then "التشغيل" toggles, "الاتصال", and an "متقدّم" block (models with Arabic task names, creativity, max reply length, fallback). The two unused confidence fields are no longer shown (still sent on save).

Automation (automation/page.tsx rewritten + quick-rule-dialog.tsx, workflow-builder-dialog.tsx): one list from GET /api/workflows; states شغّالة / موقوفة / مسودة; quick rules toggle on/off; step workflows have simulate (محاكاة), publish (تشغيل), pause, stop-and-cancel. Delete via /api/automations/:id. Both engines share the automation table (see finding L-14).

Reports (analytics/page.tsx): title "التقارير"; new products tab; ?tab= deep links; export button only on tabs with an export; time zones from src/lib/timezones.ts.

Personas: the broken in-page preview (it called an endpoint that returns 410) was replaced by a "جرّبها" link to /ai/playground?persona=<id>, which preselects the persona.

Campaigns: segments are step ١, campaign form step ٢; new segment-dialog.tsx with ready presets (consent, buyers, never ordered, recent, dormant, frequency cap) posting a closed-schema segment; "معاينة بلا إرسال" replaces "Dry-Run".

Dead ends removed: handoffs → /conversations?id=; customers (mobile) → /conversations?q=; orders linked from the customer panel; order page shows Arabic totals and a "كل الطلبات" back link; knowledge/media empty states have real buttons; GET /api/faqs added (the page called it, only POST existed → "failed to load knowledge" every time).

Arabic everywhere: ~60 new entries in LABELS (src/lib/i18n.ts) so no status or category shows as raw English; tests/labels-arabic.test.ts parses the Prisma enums and fails if a displayed enum value has no Arabic label.

Team menu: hidden from users who cannot open it.

### 3.4 Tests added/changed

New: faqs-list-route, smooth-flow (includes segment-preset schema validity), labels-arabic, guided-tour. Updated: nav-structure (21 tabs, redirects), page-guides, nav-search, empty-next, setup-progress (6 steps), provider-labels, persona-management. Result: 99 files / 1,533 tests (baseline before: 1,493).

### 3.5 Things deliberately left alone (small, known, not blocking)

Knowledge: an archived document cannot be restored from the UI (API supports it); FAQs cannot be edited or deleted from the UI (there is PATCH /api/faqs/[id] but no DELETE).

Personas: a draft version's text cannot be edited before publishing; a step-workflow draft cannot be edited in place.

Handoffs list shows the employee's internal id (assignedTo) instead of a name.

Campaigns: an error from one campaign's action shows in the new-campaign form (formError is shared); the sending log can show under a different campaign than the one opened.

These are task U-01…U-04 in section 4.

____________________________________________________________

## 4. The work plan (what the next engineer must finish)

### 4.0 How to work through it

One branch per task (or tight group), PR into main, CI green, then merge. Order: Phase 0 → 1 → 2; Phase 3 needs owner decisions; Phase 4 can run in parallel.

Test first: write the failing regression test (the "Test" column), watch it fail, fix, watch it pass. Fixtures: tests/helpers/inmemory-db.ts (createFakeDb()); route tests mock @/modules/auth/context and @/core/db/prisma — copy the pattern in tests/faqs-list-route.test.ts.

Size: S ≈ hours, M ≈ a day, L ≈ several days (judgement, not measured).

Verification status: V = I read the code path myself (and ran it where noted); R = reported by a specialised reviewer who read the code path end to end, not independently re-run. Treat R as "very likely", and confirm with the test before fixing.

### 4.1 Phase 0 — blockers before any real customer (security + order integrity)

| ID | Sev | Where | Problem and exploit | Fix | Test | Size | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S-01 | Critical | src/modules/members/service.ts resetMemberPassword (≈L405), updateMember (≈L248); route api/workspaces/members/[id]/route.ts | User is global across workspaces. A users.manage holder overwrites passwordHash of any user that has a membership row in their workspace — including a row in INVITED status, and without checking the user's role in other workspaces. Attack: register (public) → become OWNER of own workspace → POST /api/workspaces/members {email: victim} creates an INVITED row (201 vs 404 also leaks whether an email is registered) → PATCH …/members/{id} {newPassword} → log in as the victim, possibly an OWNER elsewhere. Also updateMember lets status:"ACTIVE" force-accept an invite (H1). | Allow admin reset only for ACTIVE members who have no membership in any other workspace (or accounts created by createMember in this workspace); else 403 USER_SHARED_ACROSS_WORKSPACES. Forbid INVITED→ACTIVE in updateMember (only acceptInvite may). Return a generic response on invite. | New tests/member-password-reset-isolation.test.ts: owner A invites owner B → reset 403, B's hash unchanged; reset of an INVITED row 403; reset of a member shared with another workspace 403; PATCH status ACTIVE on INVITED → 422. | M | V (code read: no status/cross-workspace check; invite creates INVITED row) |
| S-02 | Critical | src/modules/ai/router.ts ≈L365–381 (hermes branch); api/ai/providers/test/route.ts; api/ai/settings/route.ts | With provider="hermes", a workspace customBaseUrl overrides HERMES_BASE_URL but the request still sends the platform-wide HERMES_API_KEY. Only openai/openrouter got the key-exfiltration guard (OCR-2026-10-16). Any self-registered OWNER (has ai.configure): PATCH settings to https://evil.example/v1, press "test connection": the key leaves the server, and later every masked prompt. | Never attach an env key to a workspace URL. Either ignore customBaseUrl for hermes or require its host to equal HERMES_BASE_URL's host; otherwise demand a workspace-stored key (as the custom provider does). | New tests/hermes-key-exfil.test.ts: getWorkspaceProvider({provider:"hermes",customBaseUrl:"https://evil.example"}) throws or sends no env key; assert on a mocked fetch's headers. | S | V (code read) |
| S-03 | High | src/modules/auth/session.ts verifySessionToken; channels/facebook/oauth.ts; api/channels/facebook/callback/route.ts | verifySessionToken accepts any HS256 JWT signed with JWT_SECRET that has a string userId. The Facebook OAuth state and fb_pages tokens carry userId+workspaceId (and a kind), so each is a valid 10-minute session cookie for whoever sees the URL (logs, history, Meta). The fb_pages JWT is signed not encrypted and carries every page's long-lived access token in the URL. | Add kind:"session" when signing and require it in verifySessionToken; keep page tokens server-side (short-lived DB row or encrypted JWE) and put an opaque id in the URL. | New tests/session-token-kind.test.ts (OAuth state/pages token → null); tests/fb-oauth-selection-token.test.ts (no accessToken in the decoded URL token). | M | V (code read: kind checked only in oauth verifiers, not in session verifier) |
| S-04 | High | src/modules/media/service.ts updateMedia (≈L182–202) | No CUSTOMER_INBOUND guard (attachProductMedia has one). A media.write user can PATCH a customer's inbound photo to category PRODUCT/set productId; it then appears in the library, gets public URLs and goes to other customers/the AI. Breaks the owner privacy invariant. | Reject any update that changes category/productId of a CUSTOMER_INBOUND asset (allow only title or nothing). | Extend tests/wa-media-privacy.test.ts. | S | R |
| S-05 | High | src/modules/products/service.ts (list/detail); routes api/products* | Full product rows (wholesalePrice, discountCap) go to anyone with products.read (VIEWER, SALES_AGENT, SUPPORT_AGENT), bypassing the declared products.wholesale permission (pricing-policy.ts, role matrix). | Shared serializer: strip both fields unless auth.can("products.wholesale"), used by list and detail. | tests/products-wholesale-visibility.test.ts. | S | R (two reviewers independently) |
| S-06 | High | src/app/api/auth/register/route.ts; prisma/seed.ts L4–5; docs/COOLIFY-STAGING.md §12 | Public self-registration creates a new workspace for anyone (can run up platform AI keys, enumerate emails via 409). The seed has no production guard and creates admin@demo.local with a hard-coded published password as OWNER of a connected demo workspace; the deploy doc tells you to run it. | ALLOW_SIGNUP env (default off in production) or invite-gate after the first owner; generic error responses. Seed refuses when NODE_ENV=production unless ALLOW_DEMO_SEED=1; fix the COOLIFY doc. | Register returns 403 when the flag is off; seed exits non-zero in production. | S | R |
| L-01 | Critical | src/modules/orders/primitives.ts L103–119 (parseConfirmation), used by orders/intelligence.ts | NO_PATTERNS is an unanchored substring match, checked first, so any word ending in «لا» is "no"; YES_PATTERNS treats «أي/اي» at the start as "yes". With a READY draft: «يلا أكد الطلب» → NO (cart cancelled); «أهلا» → NO; «أي لون عندكم؟» → YES (order created). | Match whole tokens only; accept «أي/اي» only as the entire message; if both yes and no match return NONE. | Table test: those three strings → YES / NONE / NONE. | S | V (I ran the parser: يلا أكد الطلب => NO, أهلا => NO, أي لون عندكم؟ => YES) |
| L-02 | High | primitives.ts ≈L289–293 (parseQuantity number words) | Number words matched as substrings in insertion order: «بدي عشرين قطعة» → 10, «ثلاثين» → 3, «يوم الاثنين» → 2, «عندي استفسار» → 6. | Match whole tokens; add tens (عشرين…تسعين, مية); never read a number from inside a longer word. | Table test with these four inputs. | S | R (reviewer ran the parser) |
| L-03 | High | orders/order-service.ts updateOrderFromChat (≈L408–434) from orders/intelligence.ts | Editing a placed order from chat skips every order rule: no MAX_ORDER_QUANTITY, no stock/active check, no customer confirmation; totals rewritten immediately. With L-02 a wrong number silently changes an order (1→5000 or →2). | Run evaluateOrderRules before the edit and route the edit through a confirm step like a draft. | Edit quantity 101 → EXCEEDS_MAX, order unchanged. | M | R |
| D-01 | High | AGENTS.md, docs/INTEGRATIONS.md, docs/OMS-DOOR-V1.md, contracts/README.md, README.md | Rules describe deleted code (section 2). A new engineer or AI agent will build on things that do not exist. | Rewrite the integration map and "pending" lists to match the code; move OMS-door notes under "future". Keep owner rules untouched. | — | S | V |
| O-01 | High | deployment | No backups exist (no pg_dump job; volumes pgdata, storage local only). | Scheduled pg_dump + storage copy off-host; restore drill. | restore rehearsal | M | R |

### 4.2 Phase 1 — money and numbers correctness

| ID | Sev | Where | Problem (example) | Fix / Test | Size |
| --- | --- | --- | --- | --- | --- |
| L-04 | High | sales/plan-builder.ts → orders/order-service.ts L87–92, pricing.ts | Offer ("3 for 50,000", unit 20,000) is shown to the customer, but the order is always unitPrice × qty → 60,000 and OFFER_ACCEPTED is still recorded. Apply the matched offer in calculatePricing; test total === 50000 + fee. | as in Problem | M |
| L-05 | High | sales/pricing-policy.ts L248–271, coach.ts L131–150 | Approved discounts are never applied (useDiscountApproval has no production caller); the Coach prints a ready text "price becomes 18,000" even when approval is still required; the order is created at 20,000. Accept an approvalId at order creation/edit; hide draftText while requiresApproval. | as in Problem | M |
| L-06 | High | pricing-policy.ts L194–220 | Approval expiresAt is set at request time (+24h) and not reset on approval; an expired PENDING request can still be approved. Set expiresAt = now+TTL on approval; refuse approving an expired one. | as in Problem | S |
| L-07 | High | automation/engine.ts L220–237, L175; workflow-engine.ts L418–424; followup-service.ts L128 | Rule "CHANGE_AI_STATE → AI_ACTIVE" overrides a human takeover (HUMAN_ACTIVE); quick-rule SEND_MESSAGE and the follow-up sender also send during HUMAN_ACTIVE. Violates "HUMAN_ACTIVE ⇒ zero automated replies". Re-read state at execution time and skip. | as in Problem | M |
| L-08 | High | analytics/service.ts L63–64, 179–196, 248; aggregation.ts L190–193; agents.ts L152 | Every money total adds Number(total) across currencies (USD 20 + SYP 150,000 = "150,020"). Group by currency, show each with its code. | as in Problem | M |
| L-09 | Medium | orders/delivery.ts L178–207, pricing.ts L53 | DeliveryRule.fee / freeOver have no currency; a USD product + a fee configured in SYP adds 15,000 to 20. Add currency to the rule; refuse mismatches. | as in Problem | M |
| L-10 | Medium | order-service.ts L435–451 | Province-only edit sets total = item.subtotal + fee, ignoring discount and other items (100−10+8 should be 98, gives 108). | as in Problem | S |
| L-11 | Medium | campaigns/segment-service.ts L75, 103, 117 | noReply / notReceivedWithinDays add an empty filter that matches everyone; under match:"ANY" the segment becomes every customer. Evaluate per customer or reject under ANY. | as in Problem | M |
| L-12 | Medium | segment-service.ts L142–188; campaign-runner.ts L80–86 | Audience is cut to the oldest 5,000 candidates before the consent filter, so a campaign can fail EMPTY_AUDIENCE while 1,000 opted-in customers exist; truncated ignored. Filter consent in the query. | as in Problem | M |
| L-13 | Medium | order-service.ts L332–338 vs engines | Real order cancellations never fire ORDER_CANCELLED rules, and scheduled follow-ups are not cancelled when the order is cancelled or the customer replies. Publish OrderCancelled{orderId,customerId,conversationId}; skip due follow-ups for cancelled orders. | as in Problem | M |
| L-14 | Medium | automation/engine.ts L82–85; workflow-engine.ts L525–531; api/automations/[id]/route.ts | Both engines share the automation table and each runs the other's rows (phantom FAILED/SKIPPED executions: 10 orders → 40 execution rows instead of 20). The workflow engine reads the live row (no versionId column), and /api/automations can enable/duplicate/edit workflows with no publish step. Add a kind column; make /api/automations refuse workflow rows. | as in Problem | L |
| L-15 | Medium | order-service.ts L486–492 | Chat «ألغِ» cancels the newest cancellable order of the last 5 even if the newest is already delivered. Target only the newest order. | as in Problem | S |
| L-16 | Medium | dashboard/page.tsx L96–99 | "التحويل" = confirmed orders created in range ÷ conversations created in range (different populations; 10 conversations + 15 orders from old chats = 150%). Count distinct new conversations that have a confirmed order. | as in Problem | S |
| L-17 | Medium | analytics/service.ts L390–414 | Funnel counts drafts by current state; the single draft row per conversation is recycled after conversion, so "ready" drops to 0 while orders confirmed is 5. Count from audit events. | as in Problem | M |
| L-18 | Medium | analytics/trends.ts L258–316 + aggregation.ts L87–91 | Rebuild is enqueued with to=lastDay but the builder stops before its end date → "today" is always MISSING and a full rebuild is re-enqueued on every view; STALE rows hidden by the UI. Enqueue to = lastDay + 1 day; rebuild STALE; show a badge. | as in Problem | M |
| L-19 | Medium | analytics/page.tsx L196, dashboard/page.tsx L75 | Time zone defaults to UTC, ignoring Workspace.timezone; an order at 01:30 Damascus lands on the previous day. | as in Problem | S |
| L-20 | Medium | analytics/service.ts L440–462 | SLA breach rate counts only answered conversations (5 fast, 5 never answered → 0%). Count unanswered older than the SLA as breached. | as in Problem | S |
| L-21 | Low | analytics/service.ts L12, 34, 151–152 | "Resolved/resolution time" use conversation.updatedAt; any later tag edit stretches it (30 min → ~4,320 min). Add resolvedAt. | as in Problem | M |
| L-22 | Low | analytics/service.ts L276–289 | Per-model cost depends on row order for null/0. Return {known, unknownCalls}. | as in Problem | S |
| L-23 | Low | sales/metrics.ts L126–131 | offerAcceptRate has no time window or dedupe (1 show + 2 orders = 200%). | as in Problem | S |
| L-24 | Low | analytics/page.tsx L173–180 | Previous-period comparison window not aligned to days. | as in Problem | S |

Note for L-04/L-05: both are "feature advertised but not applied" gaps in the sales engine (P8). Decide with the owner whether to implement or to hide the advertised text; do not leave them half-wired.

### 4.3 Phase 2 — security hardening

| ID | Sev | Where | Problem | Fix / Test | Size | Status |
| --- | --- | --- | --- | --- | --- | --- |
| S-07 | High (owner decision) | intelligence/service.ts ≈L197, intelligence/provider.ts; trigger conversations/inbound.ts ≈L330 | The data-collection lab (مختبر التجميع; channels in COLLECTION_ONLY mode) sends the last 8 raw customer messages — names, phones, addresses — straight to OpenRouter with the platform key, bypassing the privacy gate. Contradicts the owner rule. | Allow extraction only on an internal/self-hosted provider, or extract locally; fail closed when only an external provider exists. Test: stubbed fetch sees no raw PII. | M | V (provider calls generateStructured directly; OpenRouter only) |
| S-08 | High (owner decision) | ai/stages/extraction.ts ≈L127, response.ts ≈L180, jobs/handlers.ts ≈L310, ai/privacy-gate.ts ≈L375 | The privacy gate masks only PII already stored in the DB plus phone/email regex. A new customer's free text ("ابعتوه لأبو أحمد، حي الزهور شارع 5") reaches an external model unmasked at extraction, response and summary. The 2026-10-19 fix report says "sensitive stages restricted to trusted provider"; no such check exists on main. | Owner decision: restrict those stages to internal providers, or add name/address heuristics, fail-closed. | M–L | R |
| S-09 | Medium | api/ai/settings/route.ts L63–101; router.ts L385–407 | Switching provider skips the URL guard (it runs only when customBaseUrl is in the request, judged by the provider at that moment). internal then reuses a stored URL with no call-time check, follows redirects, and delivery:"internal" turns masking off. A LAN URL saved under hermes (with the private-network flags) then provider:"internal" reaches the LAN; a public "internal" URL gets unmasked prompts. | Re-validate the stored URL on every provider change and in getWorkspaceProvider; followRedirects:false; treat any workspace-supplied URL as external (masked) unless env declares it trusted. | M | R |
| S-10 | Low (functional) | ai/endpoint-guard.ts L223–224 | The default parameter named lookup shadows the imported lookup and calls itself → RangeError → every hostname save/probe for openai/openrouter/internal fails with DNS_RESOLUTION_FAILED in production (tests inject a lookup so they miss it). Rename and call the real lookup. | as in Problem | S | V (code read) |
| S-11 | Medium | core/api/handler.ts L59, L82–86; docker-compose.yml L18/22 | Rate-limit key is the leftmost X-Forwarded-For (client-controlled); app published on 3000 with no proxy. Rotating XFF = unlimited login/register/jobs attempts; requests with no XFF share one "local" bucket (10 logins/min lock everyone out). Severity depends on the proxy: if one overwrites XFF it is Low. | Take the client IP from a trusted hop (configurable); add a per-email login limiter; do not publish 3000 publicly. Test: 11 logins, different XFF, same email → 429. | M | R (needs-confirmation: topology) |
| S-12 | Medium | api/auth/*, session.ts | JWTs cannot be revoked: logout only deletes the cookie, a password change/reset does not invalidate existing tokens (7-day TTL). | User.sessionVersion (or passwordChangedAt) in the token, checked in getAuthContext; bump on change/reset/logout-all. | M | R |
| S-13 | Medium | api/webhooks/{meta,whatsapp,instagram,telegram,tiktok}, v1/webhooks/[system]; telegram/webhook.ts L34–55 | Webhook bodies are read with req.text() with no cap (createHandler checks only Content-Length, which chunked requests skip). Telegram decrypts every account's secret per request (O(n)) before authenticating. | Stream with a ~1 MB hard cap before the HMAC; route Telegram by a per-channel id. | M | R |
| S-14 | Low | telegram/normalizer.ts L75–79, tiktok/normalizer.ts L58–64 | Idempotency keys (tg:update:<n>, tt:…) lack the workspace — violates the AGENTS.md rule; one tenant can pre-insert ids and drop another's updates. Add channel/workspace to the key. | as in Problem | S | R |
| S-15 | Low | core/logger.ts L5–17 | Pino redaction is top-level only; nested *.token, *.apiKey, *.headers.authorization would be logged. | as in Problem | S | R |
| S-16 | Low | api/analytics/rebuild/route.ts L25–31 | Target workspace membership checked for existence only, not ACTIVE; authority is settings.manage of the current workspace. | as in Problem | S | R |
| S-17 | Low | automation/engine.ts L212–218 | ASSIGN_CONVERSATION writes agentId without the active-member check (workflow-engine.ts L390 has it). | as in Problem | S | R |
| S-18 | Low | api/handoffs/[id]/route.ts L24–37 | release/route need only handoffs.claim: any agent can un-claim a colleague's handoff or re-route the queue; resolve also uses claim. | as in Problem | S | R |
| S-19 | Low | campaigns/campaign-service.ts L126–133 | After approval, editing channelId, ratePerMinute, timezone does not reset approval (only content edits do). | as in Problem | S | R |
| S-20 | Low | ai/playground-service.ts L110–113 | assertWorkspaceOwned("channel") omits the workspace check (existence oracle for another tenant's channel id). | as in Problem | S | R |
| S-21 | Low | products/import-service.ts L109; knowledge/extract.ts; knowledge/upload/route.ts | exceljs parses a zip-bomb sheet before the row cap; pdf-parse 1.1.1 runs synchronously in the web process without timeout; whole upload buffered before the size check. | as in Problem | M | R |
| S-22 | Low | core/crypto.ts; next.config.mjs; media/public/[token]; whatsapp/client.ts L213–233 | One ENCRYPTION_KEY for AES-GCM and media-token HMAC (no key separation); no HSTS; public media route does not re-check CUSTOMER_INBOUND at serve time; media download buffers whole body despite the comment. | as in Problem | S each | R |
| S-23 | Info | next.config.mjs L19 | CSP still has script-src 'unsafe-inline' (old finding F-006, open). | as in Problem | M | R |
| UX-1 | Low | components/inbox/inbox.tsx and most client pages | The UI never learns the user's permissions: a VIEWER sees composer, takeover, create/edit buttons that all return 403 (only the order page gets canWrite). The layout filters the nav with hasPermission(auth.role, …), which ignores isSuperAdmin, and shows all groups if getAuthContext throws. Expose can to the client (e.g. /api/auth/me) and hide/disable. | as in Problem | M | R |

Already sound (reviewed, no action): Meta/WhatsApp/Instagram HMAC over the raw body, constant-time, refused when META_APP_SECRET is unset; Telegram per-channel secret; /api/v1/webhooks/s1 (HMAC before parsing, ±5 min window, per-workspace dedupe); /api/jobs/run returns 403 in production without JOBS_SECRET; JWT pinned to HS256; bcrypt cost 12; all $queryRaw parameterised; no dangerouslySetInnerHTML on customer/AI text; media served with nosniff and a MIME allow-list without SVG/HTML; every [id] route traced scopes by workspaceId; CSV export guards formula injection and caps rows; owner-only role changes and last-owner protection; next is 14.2.35 (past CVE-2025-29927's 14.2.25 fix). Old audit items still open: F-006 (CSP), XFF trust, Content-Length-only body cap, session revocation, handoffs.resolve using claim, pdf-parse bomb, F-007 (multi-worker unverified).

### 4.4 Phase 3 — unfinished product pieces (need an owner decision first)

| ID | Item | Why it matters |
| --- | --- | --- |
| OD-1 | Human handoff: either restore creation (human-request / low-confidence / injection / failure → createHandoff) or hide /handoffs and the "يحتاج موظف" KPI, and rename the nav item. | Today the page is permanently empty and the AI never asks a human, even when the customer demands one. Commit 3c3c4aa made this deliberate ("answered by the AI itself"); confirm the owner still wants it. |
| OD-2 | Free-text PII to external models (S-07, S-08): internal-only providers, or heuristics. | Owner rule vs. current behaviour. |
| OD-3 | Offers and discounts (L-04, L-05): apply or stop advertising. | Customers are quoted prices the order will not honour. |
| OD-4 | Self-registration policy (S-06). | Public multi-tenant vs. invite-only. |
| OD-5 | Anthropic and Google appear in the AI_PROVIDER enum but no provider class exists: selecting them breaks AI replies (AI_NOT_CONFIGURED). Build them or remove them from the enum/UI. |  |
| OD-6 | The dormant ecosystem code (integrations/*, /api/v1/*): finish a settings UI + token issuing, or remove. It still runs every worker cycle. | Section 8. |
| OD-7 | TikTok: connect returns 501 CHANNEL_NOT_SUPPORTED; webhooks exist. Build or remove. |  |
| OD-8 | Telegram order notification (orders/order-service.ts ≈L266–299) sends a customer's name/phone to a Telegram chat; untested. Rule says no financial approvals from Telegram (this is a notification, but it is customer PII). |  |

### 4.5 Phase 4 — UX and product debt (parallelisable)

U-01 Knowledge: restore archived documents; edit/delete FAQs (add DELETE /api/faqs/[id]). U-02 Personas: edit a draft version before publishing. U-03 Handoffs/inbox: show the employee's name, not the id. U-04 Campaigns: separate formError from per-campaign action errors; key the sending log by campaign. U-05 Step-workflow drafts editable. U-06 Link the "persona preview" copy and guides to the new "جرّبها" flow if wording is stale. U-07 .env.example completeness (below). U-08 Remove tracked root clutter: fluent-*.png screenshots (tracked although .gitignore now ignores them), tests/helpers/oms-order-parser.ts (OMS gone).

.env.example gaps: missing HERMES_*, ALLOW_MOCK_AI, WORKER_BUSY_POLL_MS, INTEGRATIONS_ALLOW_PRIVATE_NETWORK, AI_WORKSPACE_GATEWAY_KEYS, AI_CUSTOM_ALLOW_PRIVATE_NETWORK, AI_ALLOW_EXTERNAL_EMBEDDINGS, MAX_ORDER_QUANTITY, JOB_TIMEOUT_MS, ALLOW_SIGNUP (to be added). It says worker poll 5000 but the code default is 1000. Dead schema entries: REDIS_URL, ANTHROPIC_API_KEY, GOOGLE_API_KEY, WHATSAPP_TOKEN, STORAGE_PROVIDER, META_VERIFY_TOKEN (the code reads META_WEBHOOK_VERIFY_TOKEN); AI_DISABLE_AUTO_HANDOFF is only in .env.example.

### 4.6 Suggested order of work

Day 1: S-01, S-02, S-06 (close signup, seed guard), L-01, L-02 — all small, all independent, all with an obvious test. Then S-03, S-04, S-05, D-01.

Next: L-03, O-01 (backups), S-10, S-09, S-11.

Then Phase 1 money items in the order L-08, L-04/L-05 (after OD-3), L-07, L-14, then the analytics group L-16…L-20 together (they share files).

Parallel: Phase 4, and the owner decisions OD-1…OD-8.

Re-run the audit prompts (they are in this session's transcript; ask for them) once Phases 0–2 land.

____________________________________________________________

## 5. Architecture map

### 5.1 Layout

src/app/(auth)/ — login, register. src/app/(dashboard)/ — 30 pages (22 client components that call /api/*, 8 server components); shell and nav filtering in (dashboard)/layout.tsx (reads the session, redirects to /login). src/app/api/ — 134 route.ts files (≈194 method handlers). There is no middleware.ts and no server actions: protection is the layout (pages) and createHandler (APIs).

src/modules/* — domain services; each takes an injectable db (tests pass the fake DB). src/core/* — db/prisma.ts, api/handler.ts (createHandler, handleError, ok), api/rate-limit.ts (DB upsert RateLimitEntry, memory fallback or fail-closed), errors.ts, env.ts (zod env schema), crypto.ts (AES-256-GCM, constant-time compare), events/bus.ts (in-process), logger.ts (pino), analytics/*. src/lib/* — nav-model, nav-redirect, nav-search, page-guides, guided-tour, i18n (LABELS, label()), theme, provider-labels (hides the word "Hermes"), timezones. src/components/* — app-shell, app-sidebar, group-tabs, inbox/*, ui/* (empty-state → EmptyNext, password-input), integrations/ui.tsx (RiskNote, FixNote), role-matrix, page-guide, setup-checklist, theme-picker, brand-logo.

scripts/ — worker.ts (production worker), scan-secrets.mjs, enable-custom-provider.ts, staging/{validate-staging.sh, concurrency.mjs, probe-db.cjs}.

prisma/ — schema.prisma (≈2,028 lines, 64 models, 40 enums), 24 migrations (20260922000000_init … 20261021090000_collection_fields), init/01-extensions.sql, seed.ts.

tests/ — 99 files; tests/setup.ts forces test secrets, removes AI override env vars, installs a fake DNS resolver; tests/helpers/inmemory-db.ts is a Prisma stub (array stores, common where operators, simulated include) — it does not enforce unique constraints or SQL semantics; only the CI migrate-check job touches real Postgres, and it only runs migrations.

### 5.2 Modules (responsibility → key files)

ai (orchestrator, stages, router, provider, guardrails, privacy-gate, endpoint-guard, prompts, persona-versions, playground-service) · auth (session.ts JWT cookie acre_session, context.ts getAuthContext, password) · rbac (permissions.ts, owner-guard.ts) · channels (facebook/instagram/whatsapp/telegram/tiktok adapters, outbound.ts dispatchOutbound, send-policy.ts, inbound-job.ts, webhook-tx.ts, retention) · conversations (inbound.ts processIncomingMessage, threads.ts) · customers · jobs (service.ts, handlers.ts) · orders (order-service, draft-service, state-machine, pricing, rules, delivery, primitives, intelligence) · products · catalog · knowledge (chunker, embeddings, retriever, vector-store) · media (excludeCustomerInbound) · automation (legacy engine.ts; workflows workflow-engine/bridge/service; followup-service) · campaigns (runner, service, segments, eligibility) · sales (pricing-policy, coach, plan-builder, metrics) · intelligence (collection lab) · handoffs · analytics · integrations (P12 leftovers) · audit, feedback, members, workspaces, setup.

### 5.3 Request lifecycle

createHandler(options, fn) (src/core/api/handler.ts) in order: (1) CSRF — for POST/PATCH/PUT/DELETE, if an Origin header exists its host must equal Host, else 403 CSRF_REJECTED (no Origin passes: Meta, server-to-server); (2) Content-Length > 110 MB → 413; (3) optional DB rate limit keyed ip:path (rateLimitStrict fails closed 503); (4) auth — unless public:true, getAuthContext() loads the user and the ACTIVE WorkspaceMember fresh from the DB on every request and auth.require(permission); (5) zod body/query. Errors map: ZodError → 422 VALIDATION_ERROR; AppError subclasses → their code (401/403/404/409/429/502…); anything else → 500 INTERNAL_ERROR. 26 routes bypass createHandler: analytics (analyticsRoute wrapper, analytics.read default), webhooks, health, media/public/[token], the Facebook OAuth callback, /api/v1/* (createSystemHandler, scoped tokens).

### 5.4 Inbound message pipeline

Webhook route (api/webhooks/{meta,whatsapp,instagram,telegram,tiktok}; HMAC / secret verified) → ingest in one transaction (idempotent WebhookEvent row + enqueue a job; Facebook uses process_webhook_event, others process_channel_inbound) → job handler resolves tokens/profile → processIncomingMessage (conversations/inbound.ts): customer resolve via ChannelIdentity, conversation find/reopen, persist Message, publish events, then by Channel.sendMode: COLLECTION_ONLY → extract_customer_intel; AUTO_REPLY with aiState=AI_ACTIVE && aiEnabled → process_ai_message → processAIMessage (ai/orchestrator.ts): gating (idempotency, state, ordering guard, provider) → extraction (intent/entities, injection screen, order intent, RAG, plan) → response (sendProtectedText privacy gate, validateResponse guardrails with one regeneration then safe fallback, send, usage log, citations) → dispatchOutbound (send-policy.ts re-reads sendMode at send time; idempotency key conversationId:sourceMessageId; per-channel policy incl. the Messenger 24-hour window and WhatsApp window/templates). The AI path never creates HumanHandoff rows.

### 5.5 Background jobs and worker

BackgroundJob model; 18 job types in JOB_TYPES (jobs/service.ts): knowledge docs, feedback, media, AI message, summary, webhook/channel inbound, WhatsApp media, automation, follow-ups, analytics aggregate, workflow events/resume, campaign run/tick, attribution validate, product compliance, customer intel. processPendingJobs: recover stale (10-min lease) → recover stuck outbound → recover orphaned inbound → atomic claim → run with timeout (JOB_TIMEOUT_MS, 120 s) → exponential back-off 30 s…10 min, 3 attempts. Worker (npm run worker): loop of runJobs (limit 25), processDueFollowUps, runIntegrationScheduler; poll 1,000 ms (min 250); SIGTERM-safe; no health check (liveness only via the worker_started/worker_heartbeat log lines). Cron alternative: POST /api/jobs/run with x-jobs-secret. The event bus is per process: the automation and workflow bridges are registered in scripts/worker.ts; /api/jobs/run registers only the automation bridge; whether events published from Next.js routes reach workflow triggers is UNVERIFIED.

### 5.6 RBAC

Roles UserRole: SUPER_ADMIN, OWNER, ADMIN, MANAGER, SALES_AGENT, SUPPORT_AGENT, VIEWER. 46 permissions in src/modules/rbac/permissions.ts; ROLE_PERMISSIONS (SUPER_ADMIN/OWNER/ADMIN all; MANAGER all except users.manage, workspace.manage; agents read-mostly). WorkspaceMember.permissions can only add permissions. Owner-only actions use requireWorkspaceOwner. The team page matrix (components/role-matrix.tsx) is generated from ROLE_PERMISSIONS.

### 5.7 Data model highlights

Tenancy: User (global; isSuperAdmin) ↔ WorkspaceMember (role, status ACTIVE/INVITED/SUSPENDED, permissions) ↔ Workspace; nearly every row has workspaceId. Channels: Channel (type; sendMode AUTO_REPLY | COLLECTION_ONLY), ChannelAccount (encrypted credentials). Customers: Customer, ChannelIdentity, CustomerMemory. Conversations: Conversation (aiState AI_ACTIVE/AI_PAUSED/HUMAN_ACTIVE, aiEnabled), Message (outboundIdempotencyKey). Commerce: Product*, Catalog*, Order, OrderItem, OrderDraft (one recycled row per conversation), DeliveryRule, DiscountApproval, SalesEvent. AI: Persona, PersonaVersion, AISettings, KnowledgeDocument/Chunk (pgvector), Faq, MediaAsset (category CUSTOMER_INBOUND), Feedback, Playground*, CustomerIntel*. Automation/marketing: Automation(+Version/Execution), FollowUp, AudienceSegment, Campaign*, AttributionTouch. Ops: HumanHandoff, BackgroundJob, WebhookEvent, RateLimitEntry, AuditLog. Usage: three overlapping tables (AIUsageLog, WorkspaceUsage, Usage) + DailyWorkspaceAnalytics. Legacy P12: IntegrationConnection/Token/Delivery, OmsConnection, AgentDraft, AgentCallLog.

### 5.8 Gotchas

Two Facebook ingest paths (older process_webhook_event vs the generic one). Two automation engines in one table (L-14). Hermes naming: internal values hermes, HERMES_* stay; visible text must go through src/lib/provider-labels.ts (no "Hermes" in the UI). Redirect-only pages exist on purpose. src/lib/guided-tour.ts (data) and src/components/guided-tour.ts (runner) are not duplicates. The Messenger "MessagingPolicy" is facebook/policy.ts; there is no class named ChannelSender. Time zones: tests depend on hourCycle: "h23", never hour12:false.

____________________________________________________________

## 6. Customer-facing behaviour you must preserve

AI proposes, rules decide, services execute, the database is the source of truth: the AI never sets a price (price always comes from the DB — a test guards injection), never mutates directly, never picks a recipient. HUMAN_ACTIVE must mean zero automated replies (currently violated by L-07 — fix, do not relax). Outbound messages are idempotent per conversationId:sourceMessageId.

____________________________________________________________

## 7. KPI catalogue — how each number is computed today (owner rule: every KPI states its rule)

All counts are per workspace. Range is [start, end) with day boundaries in the time zone the user picks (default UTC — L-19). "Confirmed set" = order status CONFIRMED, PROCESSING, OUT_FOR_DELIVERY or DELIVERED, judged by the current status. Money = sum of Order.total (= items − discount + delivery fee), no tax, and currently summed across currencies (L-08).

Dashboard: محادثات = conversations created in range · طلبات = all orders created in range · عملاء جدد = customers created in range · التحويل = orders created in range in the confirmed set ÷ conversations created in range × 100 (different populations — L-16) · رسائل الذكاء = AI usage-log rows (calls, including failed) · يحتاج موظف = handoffs created in range still OPEN (always 0 in production — OD-1) · طلبات/إيرادات مؤكدة and مُسلَّمة = orders created in range in the confirmed set / DELIVERED, and their total sum · نشطة = conversations OPEN right now (not range-limited) · رسائل واردة/صادرة = messages by direction in range (notes included here, excluded in trends) · استدعاءات فاشلة = usage rows with success=false · توكنز = prompt + completion tokens · التكلفة التقديرية = sum of known costUsd (null only if every call unknown; a partial sum shows without a warning) · إجمالي التحويلات = handoffs created in range · متوسط زمن الحل = mean(resolvedAt − createdAt) over handoffs with resolvedAt (includes cancelled) · تنفيذات/ناجحة/فاشلة/متجاوزة = automation execution rows by status (skipped checks count as executions).

Reports tab: Funnel (محادثات → مسودات → جاهزة → مؤكدة → مسلَّمة) = conversations created; drafts created whose current state is not EMPTY; drafts in READY/CONFIRMING/CONFIRMED/CONVERTED (current state — L-17); confirmed orders; delivered orders; each rate = stage ÷ previous, null when the denominator is 0. Comparison % = (current − previous) ÷ previous × 100, «جديد» when previous is 0. Conversations: first-response time = minutes from first inbound to first outbound (AI, human or automation) per new conversation, notes/deleted excluded, unanswered excluded; resolution time = updatedAt − createdAt for RESOLVED/CLOSED (L-21). Sales: counts by current status; قيمة مؤكدة = sum of total over the confirmed set; average = that ÷ confirmed count; offer acceptance = OFFER_ACCEPTED ÷ OFFER_SHOWN events in range (no dedupe — L-23). Products: units = sum of item quantity over confirmed orders created in range; revenue = item subtotal (price × qty, before discount and delivery — will not match قيمة مؤكدة). Agents: assigned conversations, human outbound replies, median first response, linked orders, handoffs, approved discounts (audit sales.discount_approved). AI: calls/success/failure, tokens in/out, average latencyMs, cost. Campaigns: status of all campaigns (not range-limited), distinct recipients, SENT (platform accepted), confirmed delivered (DELIVERED/READ). Automation: completed/failed per rule, success = completed ÷ (completed + failed). Trends: one row per UTC day, only rows with status OK (L-18). CSV export uses the same functions as the screen; the "Excel" button actually downloads CSV.

____________________________________________________________

## 8. Integrations and external systems

Status key: MOCK built and tested with mocks only · DORMANT backend exists, nothing can configure it · REMOVED · NOT BUILT. Nothing below has been verified live.

### 8.1 Messaging channels

| Channel | Our endpoints | Auth | Setup | Status |
| --- | --- | --- | --- | --- |
| Messenger + Facebook comments | GET/POST /api/webhooks/meta; OAuth /api/channels/facebook/{connect,callback,select-page,disconnect}; /api/comments/facebook/*; Graph v21.0 | X-Hub-Signature-256 HMAC with META_APP_SECRET; GET challenge with META_WEBHOOK_VERIFY_TOKEN | Env: META_APP_ID, META_APP_SECRET, META_WEBHOOK_VERIFY_TOKEN (+ optional META_REDIRECT_URI, META_GRAPH_VERSION). OAuth scopes: pages_show_list, pages_messaging, pages_manage_metadata, pages_read_engagement. UI: /channels | MOCK; live NOT VERIFIED |
| Instagram | GET/POST /api/webhooks/instagram; /api/comments/instagram/* | Same app-secret HMAC | Account id + token pasted by hand (no OAuth) | MOCK; Meta app review blocked |
| WhatsApp Cloud API | GET/POST /api/webhooks/whatsapp; inbound media download | Same META_APP_SECRET HMAC (must be the same Meta app) | Phone-number id + permanent token pasted per channel; approved templates needed for campaigns | MOCK; no live number |
| Telegram | POST /api/webhooks/telegram; setWebhook auto-called when APP_URL is https | Per-channel secret header, stored encrypted | Bot token in the UI; optional TELEGRAM_BOT_TOKEN + TELEGRAM_ORDER_CHAT_ID for order notifications | MOCK |
| TikTok | /api/webhooks/tiktok | Per-channel secret | — | connect returns 501 (NOT BUILT) |

RISK Meta permissions: comment reply/hide normally also needs pages_manage_engagement, and Instagram needs instagram_basic, instagram_manage_messages, instagram_manage_comments; none are requested by the OAuth flow (exact Meta requirements UNVERIFIED). FIX Confirm in the Meta developer console before App Review; allow lead time for review.

### 8.2 AI providers (src/modules/ai/provider.ts, router.ts; settings /settings/ai, /api/ai/settings, /api/ai/providers/test)

openai / openrouter: platform keys via env (OPENAI_API_KEY, OPENROUTER_API_KEY, OPENROUTER_BASE_URL); the collection lab also calls OpenRouter directly (INTEL_MODEL) — S-07.

custom / internal (self-hosted, e.g. GLM): per-workspace customBaseUrl + encrypted key, SSRF-guarded by ai/endpoint-guard.ts (but see S-09, S-10). A platform key is refused on a workspace URL unless AI_WORKSPACE_GATEWAY_KEYS=1.

hermes ("الوكيل الذكي" in the UI): OpenAI-compatible gateway on the owner's server; env HERMES_BASE_URL, HERMES_API_KEY, HERMES_MODEL, HERMES_ALLOW_PRIVATE_NETWORK; redirects not followed; delivery "external" so PII is masked — but see S-02.

anthropic / google: in the enum, no provider class (OD-5).

mock: only under NODE_ENV=test, ALLOW_MOCK_AI, or non-production with nothing configured; production fails closed.

Privacy gate: ai/privacy-gate.ts (masking) covers orchestrator, playground, summaries; not the collection lab (S-07) and not free text (S-08).

### 8.3 Zaki ecosystem (sibling systems)

Direction and contract are those of the old P12 design (docs/INTEGRATIONS.md, whose OMS and Hermes-door parts are now false). What exists in code today:

| System | Direction · endpoints | Auth | Status |
| --- | --- | --- | --- |
| Zaki OMS (MKory18/Zaki-ai-CRM) | was: OMS → us POST /api/webhooks/oms/{key}; us → OMS POST {OMS}/api/v1/orders (the OMS "door" was never built on the OMS side: docs/OMS-DOOR-V1.md) | was: sha256= HMAC over ts.body, ms timestamp | REMOVED (3c3c4aa). Only the shared signing helper integrations/signing.ts and a Telegram order notification remain. The OMS's own "AI order intake" that posts order text to OpenRouter is flagged in AGENTS.md (status not checked from this repo). |
| Media Buyer (الميديا باير) | MB → us GET /api/v1/capacity; us → MB capacity.alert to {MB}/api/v1/webhooks/replies | Inbound Bearer zr_mb_…, scope capacity.read, SHA-256 hash, 90-day expiry; outbound X-Zaki-Timestamp (s) + X-Zaki-Signature HMAC-SHA256 hex over ts.body | MOCK + DORMANT |
| Clipper (منصة الكليبر) | Clipper → us POST/GET /api/v1/retarget-campaigns (Idempotency-Key); us → Clipper conversation.coded, retarget.result, opt_out, and GET {CLP}/api/v1/codes/{code} | Bearer zr_clp_… + HMAC | MOCK + DORMANT |
| Finance (المالية) | us → POST {FIN}/api/v1/usage-costs (key replies-usage-<tag>-<day>) | Bearer | MOCK + DORMANT |
| System 1 (سيستم 1 — compliance) | us → GET {S1}/api/s1/v1/products/{ref}/compliance; S1 → us POST /api/v1/webhooks/s1?ws={slug} (compliance.updated) | Bearer; inbound HMAC with the connection secret, ±5 min | MOCK + DORMANT |
| Crisis (الأزمات), Tasks (المهام), Workspace (مساحة العمل) | us → /api/v1/alerts, /tasks, /ideas | Bearer | MOCK + DORMANT; those systems are not built/deployed |
| Hermes bridge / agent door | was GET /api/agent/tools, POST /api/agent/call | zr_hrm_… | REMOVED |

All "DORMANT": createIntegrationToken and saveIntegrationConnection are called only from tests, so production has no way to create a token or a connection without writing to the DB. The worker still evaluates them each cycle (harmless, but dead weight — OD-6). Any new system must follow the signed-outbox pattern and include the workspace in every idempotency key.

____________________________________________________________

## 9. Environment, running, deploying, going live

### 9.1 Run it locally

cp .env.example .env      # fill JWT_SECRET and ENCRYPTION_KEY (openssl rand -hex 32), keep DATABASE_URL consistent
docker compose up -d postgres
npm install
npx prisma migrate dev
npm run db:seed           # DEMO ONLY: admin@demo.local (password is in prisma/seed.ts); never in production
npm run dev               # the owner's dev server in this session ran on port 3260
npm run worker            # separate process; needed for AI replies, sends, follow-ups

Full stack: docker compose up -d --build (app + worker + pgvector/pgvector:pg16); compose requires POSTGRES_PASSWORD. Windows note: prisma generate fails with EPERM if a dev server holds the engine DLL — stop it before npm run build.

### 9.2 Environment variables (from src/core/env.ts; required = app will not start)

Required: DATABASE_URL, JWT_SECRET (≥32), ENCRYPTION_KEY (≥32). Production-required in practice: APP_URL (public https, no trailing slash — OAuth, Telegram webhook, logout), JOBS_SECRET (else /api/jobs/run is 403), one real AI provider + key, META_APP_ID, META_APP_SECRET, META_WEBHOOK_VERIFY_TOKEN for Meta, STORAGE_DIR=/app/.data/storage (persistent volume), POSTGRES_PASSWORD (compose) — RISK the compose default DATABASE_URL still says postgres:postgres, which no longer matches the required strong password: set DATABASE_URL explicitly. Optional: WORKER_POLL_INTERVAL_MS (1000), WORKER_BUSY_POLL_MS (250), JOB_TIMEOUT_MS, LOG_LEVEL, retention WA_MEDIA_RETENTION_DAYS (180) / WEBHOOK_PAYLOAD_RETENTION_DAYS (30) (0 = off), MAX_ORDER_QUANTITY (100), model overrides (CLASSIFICATION_MODEL, EXTRACTION_MODEL, RESPONSE_MODEL, VISION_MODEL, SUMMARY_MODEL, INTEL_MODEL, EMBEDDING_MODEL, EMBEDDING_DIMENSIONS), AI_ALLOW_EXTERNAL_EMBEDDINGS, AI_REQUEST_TIMEOUT_MS, FACEBOOK_SEND_TIMEOUT_MS, HERMES_*, AI_CUSTOM_ALLOW_PRIVATE_NETWORK, AI_WORKSPACE_GATEWAY_KEYS, INTEGRATIONS_ALLOW_PRIVATE_NETWORK, ALLOW_MOCK_AI, ORDERING_GUARD_FRESH_MINUTES, ORPHAN_MAX_AGE_HOURS (value UNVERIFIED), TELEGRAM_BOT_TOKEN, TELEGRAM_ORDER_CHAT_ID. Never commit real values; npm run scan:secrets guards this.

### 9.3 The running local stack

Docker project airesponse (app :3250, worker, postgres 127.0.0.1:5433) was built from the Documents copy: app image 2026-10-21 22:29, worker image 21:58 (so app and worker run slightly different code); both predate the six restructure commits. Volumes airesponse_pgdata, airesponse_storage persist as long as the compose project name stays airesponse. To update: rebuild app and worker from this tree (no new migrations; package.json changed — driver.js — so a rebuild, not a restart). Unrelated containers on the machine: salesflow-app (the OMS, 127.0.0.1:3100), mediabuyer-db, zaki-workspace-db-1, zk-livekit-dev.

### 9.4 Can we run it for real now? (answer to the owner's question)

For the owner's own controlled use: yes, very soon. One workspace, signup closed, seed never run, a strong POSTGRES_PASSWORD, JOBS_SECRET set, HTTPS in front, backups on. That needs S-06 plus a day of ops work (O-01), nothing else. For real customer traffic and multiple stores: not until Phase 0 is done (S-01, S-02, S-03, S-04, S-05, L-01, L-02, L-03). Reason: the two critical defects let any stranger take over any account or steal the server AI key, and the order parser can cancel or create orders from innocent sentences. Long lead-time items that should start now, in parallel: Meta App Review (advanced access for the messaging permissions; Live mode), a Meta-verified WhatsApp Business account with approved message templates, and a first real end-to-end test on a staging stack (never done: docs/COOLIFY-STAGING.md says "STAGING = NOT VERIFIED").

### 9.5 Go-live checklist (ordered)

Infrastructure: VPS or Coolify, repo docker-compose.yml, pgvector image (the baseline migration runs CREATE EXTENSION vector).

Env vars (9.2). 3. Migrations: automatic on app and worker start (prisma migrate deploy); 24 migrations. 4. Worker container running (watch the worker_heartbeat log). 5. Persistent volume for storage (local provider only; no S3). 6. Backups (database + storage, off-host) and a restore drill — none exist. 7. Domain + HTTPS (session cookie is secure only when NODE_ENV=production); health check GET /api/health (503 only when the DB is down). 8. Meta app: webhook URLs {APP_URL}/api/webhooks/{meta,instagram,whatsapp} with the verify token; OAuth redirect {APP_URL}/api/channels/facebook/callback; switch to Live. 9. WhatsApp: permanent system-user token + phone-number id pasted in /channels; same Meta app. 10. Telegram: bot token in the UI. 11. First owner: public self-signup at /register (POST /api/auth/register, 5/min) — close it afterwards (S-06); later staff join by invite. Do not run db:seed in production. 12. Run scripts/staging/validate-staging.sh and concurrency.mjs against the real stack and record the results in docs/PROGRESS.md.

### 9.6 Still unverified (carried over from the audits)

Staging on a real stack, Playwright/HTTP end-to-end, load baseline, backup/restore, several workers at once, live Meta/WhatsApp/Telegram/AI-provider calls, the sibling systems and their contracts, real mobile devices. A local Docker stack now exists but its results were never recorded.

____________________________________________________________

## 10. How to work in this repository

Gates before every commit (all must pass): npm run typecheck · npm run lint · npm test (≈1,533 tests, in-memory DB, no Postgres needed) · npm run scan:secrets · npm run build. In an environment without the Prisma engine, one PrismaClientInitializationError per test file is expected; CI does not show it. CI (.github/workflows/ci.yml, Node 22): job verify (the five gates with dummy env) and job migrate-check (prisma migrate deploy on real pgvector Postgres — it does not check schema drift; adding that is a good small task).

Process. New branch from an up-to-date main; failing test first; fix; gates; PR; wait for green CI; merge. Never push to main. Schema change = additive migration only (no drops, no type changes). Any new dashboard page needs: a NAV_GROUPS entry, PAGE_KEYWORDS (src/lib/nav-search.ts) and a PAGE_GUIDES entry with a valid "next" page — or tests/nav-structure.test.ts, nav-search.test.ts, page-guides.test.ts fail. Any displayed enum needs an Arabic LABELS entry (tests/labels-arabic.test.ts). Any new media query must go through excludeCustomerInbound(). Any new idempotency key includes the workspace. Any new secret field uses PasswordInput. Never write "Hermes" in visible text. Theme colours only from CSS variables.

Communication with the owner. Jordanian Arabic, short, no jargon; written deliverables as .docx + PDF; risks in red with the fix in orange.

____________________________________________________________

## 11. Tools, skills and open-source used

driver.js 1.9.0 (MIT, pinned exactly) — guided tour. No other runtime dependency was added.

Existing stack kept: Next 14.2.35, React 18, Prisma 5.22, zod 3, jose, bcryptjs, exceljs, pdf-parse 1.1.1, pino, Tailwind 3, Vitest 2.

Skills on the owner's machine (in ~/.claude/skills, not in the repo — copy them if the new account needs them): zaki-image-prompts (image prompts for the Zaki system; deliver prompts as one Word file), crm-oms-guard and zaki-mediabuyer-guard (architecture guards for the other repositories — the OMS and the Media Buyer — not for this one), plus art/audio prompt skills for the owner's other projects. For this repo the only rules file is AGENTS.md.

Process tooling used in this session: GitHub CLI (gh) logged in as MKory18 on the machine (the push to the fork used the iahmed30004000-wq remote), Docker Desktop, the Claude Code desktop app (browser pane for visual checks), five read-only review agents for the audit in section 4. The audit prompts can be re-run after the fixes land.

Not installed / not used: no MCP connectors or plugins were added to the project; opencode.json (tracked) configures Playwright MCP for GLM only.

____________________________________________________________

## 12. Quick reference: verified facts and how they were checked

3c3c4aa deleted OMS, agent door, integrations UI: git show --stat 3c3c4aa (and the directories are absent).

parseConfirmation misreads: ran the function with npx tsx on four strings.

resetMemberPassword and inviteMember: read members/service.ts and the route; no status or cross-workspace check present.

Hermes key path: read ai/router.ts hermes branch; verifySessionToken vs the kind checks in oauth.ts: read both.

mkory18/main = 2052c26: git fetch mkory18 then git log.

Everything marked R was reported by a reviewer that read the code path; re-confirm with the regression test in the table before fixing.

End of handover.